SOFTWARE CREATION QUOTE:

Cairn University Alumni Database/Web Portal: “Unify”

QUOTE #0002

|  |  |
| --- | --- |
| **PREPARED FOR**JIM WORTH123 CUSTOMER STREETCUSTOMER CITY, ST 12345 | **PREPARED DATE**Feb 06, 2019**EXPECTED COMPLETION DATE** EARLY MAY 2019 |

Solution Overview:

This product is meant to be an online database for hosting information of Cairn University Alumni. The database will be hosted and maintained by Cairn University, however there will be a web portal version of the database for Alumni to login and edit their information. The alumni will also be able to view current news about the University and look up other alumni. Alongside of this there will be links to other important Cairn University websites.

Value to Client:

There are many reasons to implement this system. After it is implemented Alumni will have an easier way to see what is happening at Cairn University. They will be able to lookup other alumni and use the system to network. This will help alumni explore career possibilities and help keep them in touch with the Cairn community. There will also be the opportunity for Alumni to offer services for Cairn University in an easier way based off of up to date information. However, perhaps the most important value is the more apparent and influencing option for alumni to donate to Cairn University.

Disclaimer:

Risoldi.Tech strives for customer satisfaction, however the estimated completion time is an estimate and may shift by up to 25 hours’ worth of work. This will be built into the plan to ensure that the project stays on budget. Terms and conditions are subject to change as needed. Risoldi.Tech reserves the right to the untailored version of software and logos for resale as a Risoldi.Tech product. Visit our site at https://www.risoldi.tech for more information. (Site may be down for maintenance or still in progress).

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **FEATURE** | **HOURS** | **RATE** | **TOTAL** | **COMPLETION DATES** |
| **Upfront Cost** | N/A | $500 | $500 | 02/13/2019 |
| **Planning and Design** | 45 | $100 | $4,500 | 02/20/2019 |
| **Front End Development**   1. **Login Page**    1. Account Creation is done by Cairn University, when students graduate Ensures that users are alumni. 2. **Dashboard / Home Page**    1. Navigation Bar       1. Links       2. Quick Search    2. Alumni News Section    3. Quick Glance Profile 3. **My Profile Page**    1. Allows alumni to link Social media, view and edit their information. Some edits may need approval from the university to ensure accuracy. 4. **Search Page**    1. Allows users to conduct a more in-depth search for other alumni based on filters. 5. **Connect Page**    1. Allows alumni to get involved with Cairn University and its current students. 6. **Give Page**    1. Link to university donation page. 7. **Employee Page**    1. Allows Employees to enter, delete, and edit, user information and alumni news   **\*Subject to Change\*** | 40 | $100 | $4,000 | 03/20/2019 |
| **Back End Development**  Building and connecting databases to create dynamic site with individual users. | 45 | $100 | $4,500 | 04/15/2019 |
| **Testing and Remediation**  In this phase we will test the product and make sure it passes all our use test. We will look for bugs and fix and remediate things where necessary. | 16 | $100 | $1,600 | 04/30/2019 |
| **Contingency** | 25 | $100 | $2,500 | N/A  May push following dates up to a week. |
| **Deployment**  Risoldi.Tech will set the product up on the organizations servers. | 8 | $100 | $800 | 5/01/2019 |
| **Training**  Risoldi.Tech will train the initial staff needed for the software. | 8 | $100 | $800 | 5/01/2019 |
| **Initial Hypercare Service**  Risoldi.Tech will support the product for 3 months of remote support at 5 hours per month from date of completion. \*The original 5 hours per month can roll over or be used in advance. Any extra time will be charged per hour.\* \*This only applies to the Initial Hypercare Service\* | 15 | $100 | $1,500 | 8/01/2019 |
| **Continued Support**  Risoldi.Tech offers an optional support package on a monthly basis. This includes up to 40 hours per month at a rate of $100 an hour. A monthly fee of $50 is required at the beginning of each service month for continued support and the hours used are to be paid at the end of each service month. This only applies to the Continued Support plan. This plan is offered at the end of the Initial Hypercare Service and is not valid after 6 Months of the end of the Initial Hypercare Service if not purchased. | Up To 40/Month | Monthly Fee $50    $100/Hour | N/A | N/A |
| Total Amount: $20,700 | | | | |

\*Risoldi.Tech Reserves the right to cancel at any time for any reason\*

Agreement and Signatures:

By signing this, you agree to the totals above and agree to pay the Initial fee upon receiving the initial fees bill of service. If you would like to request changes or more information, feel free to email jrisoldi@risoldi.tech with your quote number and the reason for the request.

Cairn University:

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Name Title Date

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Name Title Date

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Name Title Date

Risoldi.Tech:

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Name Title Date

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Name Title Date

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Name Title Date